9th June 2020
UniLearn

1- Update listLaunchedQuiz in Quiz > teacher > views > line 134 : to return object of array of objects, not array of objects.

2- Update listUnLaunchedQuiz in Quiz > teacher > views > line 146 : to return object of array of objects, not array of objects.

3- Update newQuiz Quiz > teacher > views > line 34:38 : to return quiz id with quiz data

4- Create send email function which take email address from user and send 6 digits to him

5- Update settings.py to add security@unilearn email, which emails will sent from it

6- Created 2 Repositories on company Github (FrontEnd, BackEnd), then we made the connections between Karim and Khaled on BackEnd Repository , Shimaa and Amr on FrontEnd Repository

7- Update CSRFToken function to stop Authentication on It

8- Upload the latest Version on Company Github

Hints:
we need a stamp message, will be send to user with 6 digits
solve problem( sent emails are received on spams )

Notes:
Github document (how to use it , and how to create branch) -> Karim  (3 hrs) not finished
Upload our latest project version on github  -> Karim  (1 hr) finished
Use Sphinx tool to document the project code not finished